Rollback Plan Template

Project: Amgent Wealth Management Cybersecurity Upgrade

Prepared by: Ksheetij Sirmal

Student ID: CIHE250202

Week: 1

Purpose: Define how project changes can be safely reversed if testing identifies an issue or business impact.

| Area | Rollback Action | Approval / Owner | Evidence Required |
| --- | --- | --- | --- |
| OneDrive | Restore original sharing permissions | Ksheetij / Client approval | Before-and-after permission screenshots |
| SharePoint | Restore original site/library permissions | Ksheetij / Client approval | Permission export/screenshots |
| DLP | Disable or revert pilot DLP policy | Ksheetij / Supervisor approval | Policy status and test result |
| Conditional Access | Disable affected pilot policy | Assigned team member | Policy status screenshot |
| Intune | Remove/revert pilot device policy | Assigned team member | Device status screenshot |
| Defender | Disable/revert pilot policy | Assigned team member | Policy status screenshot |
| DNS/Cloudflare | Restore original DNS/nameserver configuration | Assigned team member | DNS backup and validation |

## Rollback Trigger

Unexpected business disruption

Legitimate file sharing is blocked

Loss of authorised access

Security control produces unacceptable impact

## General Procedure

Stop further changes.

Notify the responsible team member/supervisor.

Restore the documented previous configuration.

Validate normal service.

Capture evidence and update the risk/evidence registers.